# Result Portal Restructure — Project Brief

Prepared for coding agents / dev handoff. Format (web app vs mobile app) is intentionally undecided — this document describes the system core, which stays the same regardless of format.

# 1. Problem statement

Anna University (and similar universities) publish semester results to lakhs of students simultaneously. The existing result-check portal (coe1.annauniv.edu-style system) fails under this load in predictable ways:

- Site does not load / times out for large numbers of students hitting it at once.

- Captcha step fails or is too slow under load, blocking legitimate users.

- Some students get through login but then see a "confirm resubmission" error instead of their result.

- No feedback to the student on wait time — they just see a spinner or blank page, causing panic refreshing, which worsens the load further.

Core insight: results are static once published. This is a read-heavy, mostly-static-content problem, not a live transactional problem. It should be engineered like a large content-delivery event (e.g. ticket sale, exam admit card release), not like a normal low-traffic government portal.

# 2. Goals

- Handle lakhs of concurrent students without the origin/backend falling over.

- Give every student an honest, real-time status instead of a broken page (queue position / wait estimate).

- Eliminate false failures: captcha failures, resubmission errors, duplicate result generation.

- Keep the system simple enough to build and test before result day, with load testing built into the plan.

- Stay format-agnostic at the core — the same backend/queue/cache design should work whether the final product is a website, a mobile app, or both.

# 3. Architecture overview — the 7 restructures

| # | Fix | What it does | Solves |
| --- | --- | --- | --- |
| 1 | Pre-generation | Render every student's result as a static JSON/PDF right after results are finalized, before any student traffic arrives. | Removes live computation from the traffic spike entirely. |
| 2 | CDN + KV cache | Store pre-generated results in object storage behind a CDN; store reg-no to result-key lookups in a fast KV store (Redis / DynamoDB). | O(1) lookups, edge-cached delivery, no relational DB load. |
| 3 | Silent bot check | Replace visual captcha with an invisible check (e.g. Cloudflare Turnstile / hCaptcha silent mode). | Removes captcha as a bottleneck and failure point. |
| 4 | Virtual waiting room | Issue every incoming student a queue token immediately; admit them in controlled batches at a rate the backend can handle. | Prevents the stampede; replaces broken page with honest wait time. |
| 5 | Idempotent result fetch | Make result lookup a token-based GET that is safe to repeat; no server-side re-computation on refresh/back button. | Eliminates the "confirm resubmission" error entirely. |
| 6 | Autoscaling infra | Stateless app servers behind a load balancer, autoscaling on request rate; load-tested beforehand with simulated lakh-scale traffic. | Backend capacity matches real demand instead of a fixed guess. |
| 7 | Graceful degradation | If load exceeds capacity anyway, always show a proper status/queue page — never a blank or dead page. SMS/app notification as a backup channel. | No student-facing dead ends, even in worst case. |

# 4. End-to-end workflow

## Phase A — Before result day (offline, no student traffic)

- Results are finalized internally by the university/exam cell.

- Batch job (Fix 1) generates a static result file per student (JSON for the app/API layer, PDF for download).

- Files are pushed to object storage + CDN; a lookup index (registration number -> result key) is loaded into a KV store (Fix 2).

- Load testing is run against expected peak concurrency using tools like k6 or Locust, sized to lakh-scale traffic (part of Fix 6).

## Phase B — Go-live (traffic floods in)

- Every incoming student request is intercepted and issued a queue token immediately (Fix 4). This can happen at the CDN edge (e.g. Cloudflare Waiting Room-style worker) rather than at the origin server.

- Queue token is written to a Redis sorted set (score = arrival time/position). Student sees live position and estimated wait time.

- A background admission worker releases students from the queue into the actual app at a rate the backend can safely serve (e.g. N concurrent active sessions).

- On admission, a silent bot check (Fix 3) runs in the background — no manual captcha step for the student.

## Phase C — Fetching the result

- Admitted student receives a short-lived signed access token.

- Result fetch is a token-based GET against the pre-generated cache (Fix 2 + Fix 5) — idempotent, so refreshing, going back, or double-tapping never re-triggers computation and never produces a resubmission error.

- Result renders from CDN-cached static content, not a live DB query.

## Phase D — Running underneath, invisibly

- Autoscaling (Fix 6) keeps app server capacity matched to real-time load.

- If load ever exceeds provisioned capacity, students are shown a proper waiting/status page (Fix 7), never a blank or broken one. Optional SMS/app push as a fallback notification channel when the result is ready to view.

# 5. Format decision — website vs app (open, to be decided later)

The core system (Fixes 1-7) is entirely backend/infrastructure and does not depend on this decision. Only the client layer changes:

| Layer | If website | If mobile app |
| --- | --- | --- |
| Queue/status UI | Web page polling a status endpoint, or WebSocket | In-app screen polling the same status endpoint, or push-based updates |
| Result view | Rendered web page + PDF download | In-app result screen + PDF download/share |
| Notifications | Browser push (optional) / SMS | Native push notifications (more reliable than SMS) |
| Bot check | Turnstile/hCaptcha widget embed | Device attestation (Play Integrity / App Attest) or same widget in a webview |

Recommendation for coding agents: build the backend (queue service, KV cache, result API) as a plain REST/WebSocket API first, completely independent of client. This keeps the website-vs-app decision reversible and lets both be built later without touching the core.

# 6. Suggested tech stack (starting point, not final)

- Queue service: Node.js or Go microservice, stateless, horizontally scalable.

- Queue storage: Redis (sorted sets for position, TTL keys for tokens).

- Result cache: Redis or DynamoDB for lookup index; S3-compatible object storage + CDN (Cloudflare/Fastly) for actual result files.

- Bot check: Cloudflare Turnstile (free, invisible mode) or hCaptcha.

- Load testing: k6 or Locust, scripted to simulate lakh-scale concurrent registration-number lookups.

- Autoscaling: any container orchestrator (Kubernetes HPA, or managed autoscaling groups) fronted by a load balancer.

# 7. Build phases for coding agents

- Phase 1: Result pre-generation pipeline (batch job that takes raw exam-cell data and produces per-student static files + lookup index).

- Phase 2: Result fetch API — token-based, idempotent GET, backed by the KV cache and CDN-stored files.

- Phase 3: Queue/waiting-room service — token issuance, Redis-backed position tracking, admission worker, status polling endpoint.

- Phase 4: Bot check integration on admission.

- Phase 5: Client (website or app, per later decision) — waiting room UI, result view, download/share.

- Phase 6: Load testing at simulated lakh-scale, tuning admission rate and autoscaling thresholds.

- Phase 7: Graceful degradation — fallback status page, optional SMS/push notification channel.

# 8. Open questions to resolve before/during build

- Final format: website, app, or both?

- Who owns/hosts the actual raw result data feed from the university's exam cell — is this an integration point or a manual data drop?

- Expected peak concurrency number (needed to size Redis, CDN, and autoscaling limits realistically).

- Whether this is a personal/community project (unofficial mirror tool) or something intended to be pitched to the university's actual IT/COE infrastructure — this affects data access and legal considerations.